|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | January 29th | February 5th | February 12th | February 19th | February 26th | March 4th | March 11th | March 18th | March 25th | April 1st | April 8th | April 15th |
| Finish Validating and Testing all Subsystems (ALL) |  |  |  |  |  |  |  |  |  |  |  |  |
| Order New PCB if Needed (ALL) |  |  |  |  |  |  |  |  |  |  |  |  |
| Order Ultrasonic Microphones and Speakers (ALL) |  |  |  |  |  |  |  |  |  |  |  |  |
| (Transmitter End) Connect/Validate Signal Amplifier and Filter (NC) |  |  |  |  |  |  |  |  |  |  |  |  |
| (Transmitter End) Connect/Validate Power Amplifier With Other Transmission Subsystems (NC) |  |  |  |  |  |  |  |  |  |  |  |  |
| (Transmitter End) Connect/Validate Frequency Modulator With Other Transmission Subsystems (NC) |  |  |  |  |  |  |  |  |  |  |  |  |
| (Receiver End) Connect/Validate Signal Amplifier and Filter (JR) |  |  |  |  |  |  |  |  |  |  |  |  |
| Connect/Validate Both Transmitter and Receiver Parts of Radio (ALL) |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Validation and Testing of Radio (ALL) |  |  |  |  |  |  |  |  |  |  |  |  |